Project Business Case

[ Interactive AI Interview Simulation System]

Purpose of Project Business Case

The purpose of the project business case is to clearly outline the business benefits and strategic alignment of the proposed project, in order to justify the expenditures (budget and people/time) and seek approval to proceed.  A successful project business case should address a specific business need, assess all alternatives to lead towards a strong recommendation, describe what success would be and how it would be measured, anticipate concerns and questions from senior leadership and those who are asked to provide resources, and persuade the decision maker to take the recommended action.  The project business case is part of the Portfolio Management Group’s project intake process.

A project business case is required as part of the project intake process when a project is medium or large in size, with moderate or substantial complexity, according to the project complexity chart. Projects of this nature may include risks that need to be monitored and mitigated, a resource commitment (expenses and people time) of at least $250,000, a significant change in processes or how resources are used, a solution that requires collaboration and commitment across various business units/departments, and/or justification for a chosen solution over various alternatives.

Project Business Case Participants and Approvers

Input into the project business case may come from many different stakeholders including, but not limited to senior leadership, subject matter experts within business unit(s), a potential Sponsor or Project Manager for the project, and other stakeholders (such as staff, students, faculty).

The author is typically someone who is acting within a Business Analyst role for the completion of the business case.

The approver of the project business case should be the Customer(s).

Instructions

- Conduct appropriate analysis to determine the problem or opportunity this business case addresses, and an assessment of the possible alternatives. Tools and techniques that can be used may include interviews, SWOT analysis, root cause analysis, gap analysis, and decision matrixes.  Sources of information for the business case may include existing departmental documentation that pre-dates the submission of the project intake request.

- Create the project business case with input from applicable participants (stakeholders) by filling out the sections in the template.  The green italic text contains instructions for filling out the template and can be removed for the final version of the document.

- Obtain appropriate approvals for business case to indicate completeness of document and agreement by participants for content.

- Scan the signed business case and upload to the Portfolio Management Group’s intake site (insert link), along with the project intake form

Next Steps

Once the project business case and project intake form have been submitted, the project requestor will be contacted to schedule an intake meeting with relevant stakeholders.  The participants of the intake meeting and relevant IT Governance bodies will determine if the proposed project will be added to the portfolio, providing the final approval on the proposed project.

Once approval is obtained to add the project to the portfolio, the project charter [insert link] can be drafted.

Table of Contents

Executive Summary	3

Purpose	3

Methodology	3

Assumptions	4

Business Need	4

Problem/Opportunity Description	4

Impact of Problem/Opportunity	5

Benefits	5

Alternatives Analysis	6

Recommendation	6

Project Description	6

Goals and Objectives	7

Project Objectives	7

Organizational Impact	7

Constraints	8

Cost Benefit Analysis	8

Strategic Alignment	9

Key Issues and Risks	9

Acknowledgements	9

Approvals	10

Revision History	10

# Executive Summary

The Executive Summary provides an overview of the business need and the proposed project to address that need.  This section should provide an overview/summary of the details included in the rest of the document.  An executive summary should provide a brief description of the business need, the anticipated outcomes, the recommendation, and cost.

# The proposed project, "Integrated Interview Simulation & Evaluation System (IISS)," delivers a React-based web platform and Flutter mobile app with four portals (Admin, Recruiter, Candidate, Applicant) powered by Whisper API, Deepseek V3.2, AKool Pro, and MediaPipe. The 8.5-month project (Jan–Sep 2026) is managed by Seraj Mokhtar with team members Khaled, Seif, Gamal, Malak, and Shahd. PaymeB handles subscription payments.

# Purpose

Briefly describe the purpose of this document, including the anticipated audience and approver(s).

# This document serves the purpose of presenting a comprehensive business case for the development of the Integrated Interview Simulation & Evaluation System (IISS). The target audience includes senior leadership, project stakeholders, technical teams, and decision-makers involved in project approval and resource allocation. The aim is to justify the resources required for the project and gain approval for development and deployment.

# Methodology

Describe the methodology used to do the research, root/cause analysis, etc. This section illustrates that the participants have done their due diligence before approaching leadership for approval to proceed.

To prepare this business case, we conducted an extensive analysis that included:

- Interviews: Discussions with students, job seekers, recruiters, and HR managers to understand recruitment and interview preparation challenges.

- SWOT Analysis: Analysis of strengths, weaknesses, opportunities, and threats related to AI-powered interview systems.

- Root Cause Analysis: Identification of issues in traditional interview preparation and recruitment workflows.

- Gap Analysis: Assessment of gaps between existing interview systems and AI-powered automated interview solutions.

# Assumptions

Describe any assumptions that are specific to the business case.  If possible, describe any assessments that have been done to validate these assumptions, and/or any impacts of inaccurate assumption(s).

Several key assumptions are essential to this business case:

# • Demand for AI-powered interview preparation platforms will continue to increase.
• Remote hiring and digital recruitment processes will continue growing.
• Candidates and recruiters are willing to adopt AI-assisted interview technologies.
• Stable internet connectivity and cloud infrastructure will be available for system operations.
• Any inaccurate assumptions will be monitored and mitigated during project execution.

# Business Need

## Problem/Opportunity Description

This section describes the business problem/opportunity that this project would address, which may be process, technology, or product/service oriented.  No discussion related to a solution should be included within the problem/opportunity statement.

This should also briefly describe current state and circumstances/business drivers leading to this business case.

The core business problem is the inefficiency of traditional interview preparation and recruitment processes. Candidates lack realistic AI-driven practice environments with real-time feedback. Recruiters have no automated evaluation tools and must manually assess candidates. The IISS directly addresses this by integrating Whisper API (speech transcription), Deepseek V3.2 (AI interviewer simulation), AKool Pro (avatar rendering), and MediaPipe (eye-tracking and facial analysis) into a unified platform. A fourth user type — the Applicant — is supported through email invitation flows for real interview scenarios, enabling organisations to conduct fully AI-managed screening interviews.

## Impact of Problem/Opportunity

This section describes who the problem/opportunity affects (the stakeholders), and what the impacts to those stakeholders are.  This could be documented as a chart listing stakeholders in one column, and impact in the second column.

The problem/opportunity affects four stakeholder groups: (1) Candidates — require realistic AI-powered practice sessions with confidence, tone, and engagement feedback from Deepseek V3.2 and MediaPipe. (2) Recruiters and HR Managers — need automated candidate evaluation, AI-generated reports, and a management dashboard. (3) Applicants — invited via email to real AI interview sessions without prior platform registration; need a seamless, time-limited access experience. (4) Administrators — need full system control over users, subscriptions (via PaymeB), and interview configurations through the Admin Portal.

• Candidates: Candidates require realistic interview preparation, performance feedback, and confidence-building tools.
• Recruiters and HR Managers: Recruiters need scalable and automated interview management solutions.
• Universities and Training Centers: Educational institutions require advanced digital tools to prepare students for job interviews.
• Companies: Organizations seek efficient recruitment processes and better candidate evaluation systems.

## Benefits

This section lists potential benefits of a successful solution in addressing this business need (problem/opportunity).

Benefits of the proposed IISS project include: Improved Interview Preparation (Deepseek V3.2 + AKool avatar simulation); Automated Candidate Evaluation (Whisper STT + Deepseek analysis); Real-Time Behavioral Analysis (MediaPipe eye-tracking, facial detection, tone scoring); Anti-Cheating Monitoring (multi-face and phone detection); Scalable Subscription Revenue (PaymeB payment integration); Complete Four-Portal Architecture (Admin, Recruiter, Candidate, Applicant); Email Invitation Workflow for enterprise and institutional hiring.

# Alternatives Analysis

A summary of considered alternatives should be included in this section (one of which is always the status quo or doing nothing).  The reasons for not selecting the alternatives should also be included at a high level.  This can often be done with a chart listing Alternatives and reasons for not selecting the alternative, or pros/cons.

Supporting documentation or diagrams can be included, or referred to within an Appendix.

We considered several alternatives to address the business need:

• Status Quo (Doing Nothing): Continue using traditional interview preparation and recruitment processes.
• Third-Party Interview Platforms: Use existing interview preparation and recruitment platforms with limited customization.
• Custom AI Interview Platform Development: Build a dedicated AI-powered interview simulation platform tailored to the project requirements.

# The recommended solution is developing a custom AI Interview Simulation System because it provides full control, scalability, customization, and advanced AI integration capabilities.

# Recommendation

## Project Description

Describe what the project will consist of, a general description of how it will be executed and the purpose of it.

The project consists of developing the Integrated Interview Simulation & Evaluation System (IISS). The system will include:

• AI-generated interview questions.
• Real-time interview sessions using WebSocket and WebRTC.
• Candidate performance analytics and reporting.
• Facial expression and tone analysis.
• Recruiter dashboard and interview configuration tools.
• Dataset upload and management functionality.
• Subscription plans and billing management.
• Web and mobile application support.

## Goals and Objectives

Describe how the business need is supported by the project and how the project will address it by outlining the project’s goals and objectives.  This can be done with a chart listing Business Goal/Objective and Description.

The project's goals and objectives are as follows:

## • Goal 1: Improve Interview Preparation: Provide candidates with realistic AI-powered interview practice sessions.
• Goal 2: Automate Recruitment Processes: Enable recruiters to manage interviews and evaluations efficiently.
• Goal 3: Enhance Recruitment Analytics: Deliver AI-generated performance reports and candidate insights.
• Goal 4: Support Scalable Recruitment: Build a scalable system capable of handling multiple interview sessions simultaneously.

## Project Objectives

Describe the measures that could be used to gauge the project’s performance and outcomes as they relate to key resources, processes or services.  This can be done with a chart listing key Resource/Process/Service and Performance Measure.  These measures should outline how it will be determined that the project has successfully met the business need.

Performance measures include:

## • Interview Completion Rate: Measure the percentage of completed interview sessions.
• Recruiter Satisfaction: Evaluate recruiter satisfaction with interview management features.
• Candidate Engagement: Track candidate usage and interaction with the platform.
• AI Report Accuracy: Assess the effectiveness and quality of AI-generated analytics reports.
• System Availability: Monitor system uptime and platform performance.

## Organizational Impact

This section describes how the proposed project will modify or affect the organizational processes, resources, tools, hardware and/or software.

## The proposed project will transform recruitment and interview preparation workflows by introducing AI-assisted interview management and analytics. It will require training for recruiters and administrators, changes in interview evaluation processes, and adoption of digital recruitment technologies.

## Constraints

Describe any constraints for the proposed project and/or this project business case.

# The project is subject to several constraints including:

• Budget limitations.
• AI integration complexity.
• Infrastructure and cloud hosting costs.
• WebRTC real-time communication performance requirements.
• Resource availability and project deadlines.
• Security and privacy compliance requirements.

# Cost Benefit Analysis

The purpose of this section is to clearly show the costs of the project and compare them with the benefits to determine if the project is worth pursuing. This is often the most important section of a business case.  Quantify the financial benefits of the project as much as possible.  This is usually done in the form of a cost benefit analysis chart, although it is sometimes illustrated differently such as a payback period chart.

The costs must reflect “full costs” for the hardware, software, training, marketing, communications, contracts/procurements, resource time, consulting, etc.  These costs should be broken down by each deliverable included in the business case.  The costs should reflect the total cost of ownership.

The cost benefit analysis shows that the project costs are justified by the expected benefits.

Costs include:

• Backend and frontend development expenses.
• AI integration and analytics implementation.
• Cloud hosting and infrastructure costs.
• Testing and quality assurance costs.
• Deployment and maintenance expenses.
• Security and monitoring systems.

The benefits include:

• Improved recruitment efficiency.
• Reduced manual interview management effort.
• Automated candidate analytics and reporting.
• Enhanced candidate preparation experience.
• Scalable AI-powered interview management capabilities.

# Strategic Alignment

This section explains how the proposed project aligns with University, departmental, and/or IT strategy.

The Portfolio Management Group provides assistance with aligning projects to IT strategic objectives.  Please email ist-pm@lists.uwaterloo.ca for assistance.

# The proposed project aligns with modern digital transformation strategies in recruitment, education, and AI-powered systems. It supports the growing demand for intelligent recruitment solutions, online interview platforms, and automated candidate evaluation technologies.

# Key Issues and Risks

Describe known issues and risks that have the potential to affect the outcome of the recommended project and describe how these risks have been measured/quantified and any mitigations that are or can be put into place.

Key issues and risks for the IISS project include: development delays due to multi-AI-provider integration complexity (Whisper, Deepseek, AKool, MediaPipe); PaymeB API reliability and certification requirements; WebRTC session stability under concurrent load; data privacy requirements for candidate recordings and facial analysis data; and academic deadline pressure. Mitigations have been identified for each risk.

# • Development Delays: Delays in AI integration or system implementation.
• AI Accuracy Risks: Inaccurate AI-generated evaluations or analytics.
• Data Privacy and Security: Protection of candidate information and interview data.
• Scalability Challenges: Managing large numbers of concurrent interview sessions.
• Infrastructure Costs: Ongoing cloud hosting and operational expenses.
• WebRTC Performance Issues: Real-time communication stability and quality concerns.

# Acknowledgements

Describe the roles of the participants involved in providing content for or contributing to development of the business case.  This can be captured in a chart listing Role, Description (what the role did towards the development of the business case) and Name/Title.

[Insert Project Partners]

# Approvals

Approval by the people listed below indicates an understanding of the purpose and content of this document and an agreement of the business need and proposed project outlined.  This approval indicates an acknowledgement to proceed to the next step of the Portfolio Management Group’s project intake process.

Approved By: 	[print name, title here]

___________________________________________________________________

Signature: 	_______________________________________		Date: ________________

Approved By: 	[print name, title here]

___________________________________________________________________

Signature: 	_______________________________________		Date: ________________

# Revision History

| Change Made By | Date Change Made | Details of Change | Change Reviewed/ Approved by | Date change reviewed/ approved |
| --- | --- | --- | --- | --- |