Project Charter

[Developing a mobile app for a local restaurant]

Purpose of Project Charter

The purpose of the project charter is to clearly outline what is to be done and authorize the Project Manager to proceed and apply organizational resources.  The charter provides the opportunity for the sponsor to authorize the project based on measurable objectives in relation to a business need, and defined parameters such as scope, milestones, roles, responsibilities, and budget.  The project charter is not meant to approve the project, which was done through intake, nor to document how things will be done, which is done through planning (after initiation is complete). It is simply documentation around the authorization provided to the Project Manager for that project.  The project charter is part of the Project Management Office project initiation process.

A project charter is required as part of the project initiation process. As you create the project charter, refer to the  project complexity chart. Sizing the complexity of the project will assist in determining the context for risks, resources and project management deliverables.

Project Charter Participants and Approvers

Input into the project charter may come from many different sources including, but not limited to, Sponsor, senior leadership, project intake form and/or business case, initial analysis/research done when proposing the project, subject matter experts within business unit(s), and other stakeholders (such as staff, students, faculty).

The author is typically the Project Manager for the project.  If somebody else authors the charter, the Project Manager will still provide a signature that they agree to execute the project according to the documented parameters.

The approver of the project charter is the Sponsor.

If the project will impact people, ensure to apply change management approach from the point of project initiation.

Instructions

- Research and understand project information by reading any prior documentation (such as intake form, business case, research/analysis, and lessons learned for similar projects, etc.) and speaking to Sponsor and other stakeholders.  The Project Artifact Library and the PMO Document Repository (only available to IST team) is one source of information.

- Create the project charter with input from applicable stakeholders and Sponsor by filling out the sections in the template.  The green italic text contains instructions for filling out the template and can be removed for the final version of the document.

- Review charter with applicable stakeholders for accuracy and completeness, if required.

- Obtain appropriate approval for project charter to indicate agreement between the Project Manager and Sponsor about the parameters of the project and authorizing the Project Manager to begin.

- Scan the approved project charter and upload to the Project Artifact Library

Next Steps

Once the project charter has been approved, the Project Manager can begin the stakeholder analysis and fill out the initial version of the stakeholder register to understand who needs to be represented on the Project Team.  Based on the Project Manager’s understanding of stakeholders, he/she can then talk to Functional Managers to negotiate time from their resources for the project and schedule a project kickoff meeting.  The Project Manager can also start documenting the risks in a risk register.

# Project Purpose

Provide a paragraph or two describing the project and the benefit it is expected to deliver. This should include who benefits from it. Links to previous project documents such as the business case or intake form can be included to keep this section brief.

The primary objective of this project is to design, develop, and deploy the Integrated Interview Simulation & Evaluation System (IISS) — an AI-powered platform that automates interview simulation for candidates and provides recruiters and HR managers with AI-driven evaluation and analytics. Built on a React web frontend, Node.js/Express.js backend, MongoDB database, and a Flutter mobile companion app, the system integrates Whisper API for speech-to-text, Deepseek V3.2 as the conversational AI interview model, AKool Pro for AI avatar rendering, and MediaPipe for eye-tracking and facial analysis. Four user types are supported: Candidate (independent practice), Recruiter (session management and evaluation), Admin (system administration and subscription management), and Applicant (email-invited interviewee for scheduled sessions).

AI-Powered Candidate Preparation: The IISS provides candidates with on-demand, AI-driven mock interview sessions powered by Deepseek V3.2 for dynamic conversation, Whisper API for speech-to-text transcription, AKool Pro for AI avatar rendering, and MediaPipe for eye-tracking and facial engagement analysis. Candidates receive personalised feedback on communication skills, confidence, tone, and engagement.

Recruiter, HR Manager, and Admin Efficiency: Recruiters and HR managers use a dedicated dashboard to configure interview sessions, upload custom question datasets, manage candidates, and review AI-generated evaluation reports from Deepseek V3.2. System Administrators use the Admin Portal to manage all user accounts, subscription plans, and interview configurations across the entire platform.

Advanced AI Analytics and Behavioral Insights: The system incorporates facial expression analysis, speech tone analysis, confidence scoring, and engagement tracking to generate comprehensive post-interview analytics reports. These insights help organizations make more informed hiring decisions and assist candidates in identifying targeted areas for improvement.

# Scope

Provide a high-level description of the project’s scope. This should include what is within scope, and what is not in scope.  Include any assumptions pertaining to scope. For larger projects, this description is high level and there should be a reference to a more detailed scope description in the Project Management Plan.

The scope of this project encompasses the design, development, and deployment of the Integrated Interview Simulation & Evaluation System (IISS). The system is delivered as a React-based web application (covering Admin, Recruiter, and Candidate portals) and a Flutter mobile companion app. It integrates Whisper API, Deepseek V3.2, AKool Pro, and MediaPipe AI services. Four user types are supported: Candidate, Recruiter, Admin, and Applicant. It will include the following functionalities:

Within Scope:

- Candidate Registration and Login: Users can register and securely log in as candidates to access interview practice sessions on both web and mobile platforms.

- Recruiter/HR Registration and Login: Recruiters and HR managers can register, log in, and access the recruiter dashboard with full role-based access control.

- Candidate Interview Practice Sessions: Candidates can initiate and complete AI-driven mock interview sessions with real-time audio/video communication powered by WebSocket and WebRTC.

- AI-Generated Interview Questions: The system dynamically generates relevant interview questions using AI/ML models based on the configured interview domain and difficulty level.

- React Web Dashboard and Flutter Mobile Application: All IISS portals (Admin, Recruiter, Candidate) are delivered as a React-based web application. A Flutter cross-platform mobile companion app is also provided for Android and iOS.

- Anti-Cheating Monitoring: Multiple face detection and mobile phone presence detection during interview sessions ensure session integrity and prevent cheating.

- CV Upload and Management: Candidates can upload or reuse a saved CV when configuring an interview session, enabling AI-generated context-aware questions.

- Email Invitation System: An automated email notification service sends timed invitation links to Applicants for scheduled interview sessions.

- Payment Gateway (PaymeB): Integration of the PaymeB payment API handles subscription purchases, credential validation, and transaction storage for candidate subscription plans.

- Applicant Interview Flow: Applicants receive a timed email invitation link, access the interview platform without prior registration, and complete a live AI-driven interview session before the link expires.

- Admin Portal: A full system administration portal enabling user management, recruiter account oversight, subscription plan management, interview configuration, system analytics monitoring, and applicant invitation management.

- Subscription and Billing Management: The platform supports subscription plans for candidates and organisations, with integrated billing and plan management.

- Dataset Upload for Custom Questions: Recruiters can upload custom interview question datasets to personalise interview sessions for their organisation.

- Interview Configuration: Recruiters and HR managers can configure interview sessions including domain, difficulty level, duration, and question type settings.

- Recruiter Dashboard: A dedicated recruiter dashboard enables management of candidates, interview sessions, configurations, and analytics reports.

- Candidate Performance Analytics and Reports: The system generates detailed post-interview analytics reports including performance scores, behavioural insights, and improvement recommendations.

- Facial Expression, Tone, Confidence, and Engagement Analysis: AI models analyse candidate behaviour, speech tone, confidence, and engagement throughout each session.

- Real-Time Interview Communication using WebSocket/WebRTC: Live audio and video channels enable real-time interaction during simulated interview sessions.

Not in Scope:

- Real Hiring Decision Automation Without Human Review: The system will not make autonomous final hiring decisions. All AI-generated evaluations are intended to assist, not replace, human recruiter judgment.

- Integration with All External HR Systems: Full integration with third-party HR platforms such as SAP SuccessFactors or Workday is outside the current project scope.

- Paid Production-Level Cloud Scaling Beyond Prototype Requirements: Cloud infrastructure beyond academic and prototype deployment requirements is not included.

- Replacing HR Managers Completely: The IISS is designed to augment, not replace, human judgment in final hiring and evaluation decisions.

- Physical Interview Room Setup: The IISS is a digital platform and does not include any physical infrastructure, hardware, or room setup for interview environments.

Assumptions Pertaining to Scope:

- Users will have stable internet access to support real-time WebSocket/WebRTC interview sessions.

- Applicant users will access the system via a timed invitation link received by email; no prior registration is required for Applicant access.

- The system will support both web and mobile access for all user types.

- Recruiters will provide valid interview configurations and relevant question datasets.

- Candidate data will be protected through authentication, JWT tokens, and security controls.

- AI models and APIs required for question generation, facial expression analysis, tone analysis, and confidence scoring will be available and functional throughout the project lifecycle.

# Success Criteria

Describe what criteria will be used to measure the success of the project, known at the time of initiation, by providing measurable objectives and benefits in the charts below.  Consideration should be given to what can be measured upon project closure, versus what may have to be measured after closure and transitioned to the functional manager who is in charge of the product/service from an operations perspective after project closure. Each category below may have a different number of criteria.  It is understood that this list will change as the project evolves through planning and execution.

Project delivery success will be measured based upon whether the project delivered what was asked for, whether there are benefits to what was delivered, and the process to get there.  The list of preliminary success criteria is listed in the charts below.  This list will be further expanded with changes tracked in the project management plan.

Success of Product/Service (Scope, Requirements, Quality, Functionality) (Required for all sized projects)

How will it be determined that what is delivered is what was asked for, relevant to constraints such as scope (requirements, functionality, et cetera), and quality?

| Criteria for Success of Product/Service | Planned Measurement(s) |
| --- | --- |
| e.g. The product delivers a fully functioning, automated process for creating and approving a monthly staff complement job posting that reduces paper by 85% | Is the entire process for hiring managers to post a monthly staff job posting automated, including approvals? |
|  | # of paper job postings HR receives vs # of job postings done in the system by hiring managers |
| Fully Functioning AI Interview Simulation Workflow: | The system delivers a complete AI interview simulation workflow including candidate sessions, AI-generated questions, real-time WebSocket/WebRTC communication, and post-interview analytics reports. |
| Recruiter Dashboard and Configuration Operational: | The recruiter dashboard fully supports interview configuration, candidate management, dataset upload, and AI-generated evaluation reports for each interview session. |

Success of Outcome (delivery of benefits/objectives) (Required for all sized projects)

How will it be determined that what is delivered provides benefit to people?

| Criteria for Success of Outcome | Planned Measurement(s) |
| --- | --- |
| e.g. Ensure minimal disruption of University services due to employee turnover by reducing the time to create a job opening, have it approved, and posted | # of days between the drafted posting date/time stamp and the posted date/time stamp for a job posting |
|  | # of days to fill an open position |
|  | Hiring manager satisfaction with new automated process |
| Improved Candidate Interview Readiness: | Measurable improvement in candidate interview confidence and performance, as evidenced by positive user satisfaction scores from both candidates and recruiters following completion of IISS interview practice sessions. |

Success of Process (how the project was managed) (Required for all large projects; optional for small and medium projects depending upon context of project)

How will it be determined that the process that was followed to achieve the project’s end deliverable(s) was successful (considering process activities such as resource management, budget management, schedule management, project team satisfaction, change management, communication, transition to operations, sponsor satisfaction, procurement management, et cetera)?

| Criteria for Success of Process | Planned Measurement(s) |
| --- | --- |
| e.g. The project constraints were managed efficiently by the Project Manager | # of days/months variance after December 31, 2016 target date (time constraint) |
|  | Budget variance is within planned contingency with no additional funds requested (budget constraint) |
| Efficient Management of Project Constraints: | Completion of the project within the planned timeline and budget, with minimal variances. |

# Constraints

Provide a list of any known project constraints (restrictions that could affect the performance of the project that limit resources, schedule, or scope and could affect quality) at the time of initiation.  It is understood that this list is subject to change as the project evolves through planning and execution.

It is important for the Project Manager to understand which of the resource/schedule/scope constraints are most to least flexible within the project as well.  Include this information by making one ‘x’ on each row in the Triple Constraint Flexibility Matrix below. Being aware of the most critical demands helps the project manager to make appropriate adjustments necessary to keep the project on course and provides guidance on the Project Sponsor’s level of flexibility in these areas when determining trade-offs in planning and change control.

Write a one sentence statement for each constraint for why it is rated according to flexibility.

(e.g. Resources: Least flexible on the project as resources are shared and expertise is with one technical resource…)

Constraints

- Resources: The availability of AI engineers and specialised developers is the least flexible constraint. Expertise in AI/ML integration and real-time communication systems (WebSocket/WebRTC) is critical and cannot be easily substituted.

- Budget: The project operates on a limited academic project budget, restricting cloud infrastructure choices and the use of paid AI APIs beyond free-tier or trial limits.

- AI Integration Complexity: Integration of Whisper API, Deepseek V3.2, AKool Pro, and MediaPipe introduces significant technical risk across multiple AI service providers. Each requires separate API management, latency optimisation, and failure handling strategies.

- Data Privacy and Security: Candidate personal data and interview recordings must be protected through strict authentication, encryption, and data handling controls, adhering to applicable data protection standards.

- Schedule: The project is constrained by a fixed university graduation deadline of 8.5 months (January 2026 – September 2026), allowing minimal schedule flexibility. Delays in AI integration or real-time communication implementation may jeopardize the final deployment milestone.

- Scope: The project scope is the most flexible constraint. Non-critical features such as advanced third-party HR system integrations and paid production-level cloud scaling may be descoped or deferred to meet schedule and budget constraints.

Triple Constraint Flexibility Matrix

Note: put only one constraint per column to identify where trade-offs exist

| Flexibility: | Least | Somewhat | Most |
| --- | --- | --- | --- |
| Resources | X |  |  |
| Schedule |  | X |  |
| Scope |  |  | X |

# Dependencies

Provide a list of any project dependencies that are known at the time of initiation.  It is understood that this list is subject to change as the project evolves through planning and execution.

AI Model/API Availability: The AI models and APIs required for interview question generation, facial expression analysis, tone analysis, and confidence scoring must be accessible and stable throughout the development and testing phases.

MongoDB Database Setup: The MongoDB database must be configured and fully operational before backend API development and testing begins.

Backend API Completion: All backend REST APIs must be completed and tested before frontend and mobile integration can begin.

WebSocket/WebRTC Signaling Implementation: The real-time communication infrastructure must be in place before interview session features can be fully developed.

Frontend/Mobile Integration: The web dashboard and Flutter mobile app must be integrated with the completed backend APIs.

Dataset Upload Module: The dataset upload functionality must be completed before recruiters can configure and use custom question sets.

Authentication System: JWT-based authentication must be implemented before any protected platform features can be accessed or tested.

PaymeB Payment Gateway: The PaymeB API must be integrated and tested before subscription purchase flows can be validated in the Candidate Portal.

Cloud Hosting/Deployment Environment: The production cloud hosting environment must be provisioned before final deployment and acceptance testing.

# Budget

Provide the source of funding, and an estimation of project costs that are known at the time of initiation. List any assumptions pertaining to the budget.  It is understood that this can change as the project evolves through planning and execution, and that budget will be tracked and managed accordingly in a separate document. (Note: if no costs are anticipated, state that and mention that if costs are identified at a later date, they will be presented to the project sponsor for review/approval.

The funding for this project will be sourced from the allocated graduation project budget. As of project initiation, the estimated project costs are as follows:

- Backend Development: Development of Node.js/Express.js REST APIs, WebSocket/WebRTC signaling server, MongoDB integration, and authentication services. Estimated cost: $0

- React Web Application Development: Development of all IISS portals (Admin, Recruiter, Candidate, and Applicant) as a fully responsive React-based web application, including UI components, state management, API integration, and role-based routing. Estimated cost: $0

- Flutter Mobile Companion App: Development of the cross-platform Flutter mobile companion application for iOS and Android, providing mobile access to candidate interview sessions and profile management alongside the React web platform. Estimated cost: $0

- AI Service Integration and Subscriptions (Whisper API, Deepseek V3.2, AKool Pro, MediaPipe): Integration development costs plus API subscription fees for Whisper API (speech-to-text transcription), Deepseek V3.2 (conversational AI interview model), AKool Pro plan (AI avatar rendering), and MediaPipe (eye-tracking and facial detection). Includes API key management, latency optimisation, and fallback handling. Estimated cost: $57.30 (including development + estimated subscription costs over 8.5 months).

- Testing and Quality Assurance: Unit testing, integration testing, user acceptance testing (UAT), and QA activities. Estimated cost: $0.

- UI/UX Design: User interface design, prototyping, and UX research for web and mobile platforms. Estimated cost: $0.

- Security Implementation and Deployment: Security hardening, SSL configuration, JWT management, and final cloud deployment. Estimated cost: $0.

- Cloud Hosting and Database Services: Monthly cloud infrastructure costs including server hosting, MongoDB Atlas or equivalent, media storage, and CDN services. Estimated cost: $0over the project lifecycle.

- PaymeB Payment Gateway Integration: Integration of the PaymeB payment API for subscription plan purchases, payment credential validation, and transaction storage in the Candidate Portal. Includes integration development, sandbox testing, and production certification fees. Estimated cost: $0.

Assumptions Pertaining to the Budget:

- These estimated costs are based on initial research and industry benchmarks. Actual costs may vary based on specific project requirements and market conditions.

- The budget allocation may need to be adjusted as the project progresses, and more accurate cost data becomes available during the planning and execution phases.

- Any unforeseen costs that may arise during the project will be assessed and presented to the project sponsor for review and approval. These could include unexpected development challenges, additional marketing expenses, or changes in scope.

- Cost control and management will be a critical aspect of project execution, and regular budget tracking and reporting will be implemented to ensure that the project remains within the approved financial boundaries.

# Deliverables and Milestones

List known deliverables and milestones for the project, and possible timelines (if known).  It is understood at the time of initiation that this list is subject to change as the project evolves through planning and execution.

Known deliverables and milestones for the Integrated Interview Simulation & Evaluation System (IISS) project include:

- Project Charter Approved: The project charter is formally reviewed, signed, and authorised by the Project Sponsor and Project Manager.

- Requirements and System Analysis Completed: All functional and non-functional requirements documented, stakeholder needs confirmed, and system architecture finalised.

- UI/UX Prototype Completed: High-fidelity wireframes and interactive prototypes for the web dashboard and Flutter mobile application reviewed and approved by stakeholders.

- Backend APIs Completed: All Node.js/Express.js REST APIs, WebSocket/WebRTC signaling server, MongoDB integration, and JWT authentication are developed and unit tested.

- Authentication and User Management Module Completed: JWT authentication, role-based access control, and account management for all four user types (Admin, Recruiter, Candidate, Applicant) are completed and tested.

- Infrastructure Setup Completed: Development, staging, and production environments configured; CI/CD pipeline, API gateway, cloud hosting, and database servers operational.

- Candidate Module Completed: The candidate registration, login, interview practice session workflow, and performance history features are fully developed and tested.

- Recruiter Dashboard Completed: The recruiter dashboard including interview configuration, dataset upload, candidate management, and analytics views is fully developed and tested.

- Applicant Flow Completed: The email invitation system, timed session access, and Applicant interview workflow are fully implemented and validated.

- Admin Portal Completed: The Admin Portal including user management, subscription administration, interview configuration, system analytics, and applicant invitation management is fully developed and tested.

- AI Interview Engine Integrated: AI/ML models for interview question generation, facial expression analysis, tone analysis, and confidence scoring are integrated and operational.

- WebSocket/WebRTC Communication Completed: Real-time audio/video interview communication channels are implemented, tested, and stable.

- Analytics Reports Completed: Post-interview analytics reports including performance scores, behavioural insights, and improvement recommendations are generated correctly.

- System Database Module Completed: All database schemas, storage logic, backup and recovery configurations, and performance optimisations for user accounts, sessions, subscriptions, and AI reports are complete.

- Testing and QA Completed: All system testing, integration testing, UAT, and quality assurance activities are completed with all critical defects resolved.

- Final Deployment Completed: The IISS platform is deployed to the production cloud environment and is accessible via web and mobile to all target users.

- Project Closure Completed: Final project documentation, lessons learned, and handover materials are completed and submitted for academic review.

# Resource Roles and Responsibilities

There are documented standard project roles and responsibilities on the PMO website that can be used for projects. During project planning and execution, there can be further conversations about roles and responsibilities, and who will be assigned to the project roles.  This information (changes to roles and responsibilities, who is doing what) can be documented once decisions are made in the RACI, in a project management plan, or in a separate roles and responsibilities document. Some of the roles may include those listed in the table.

The standard project roles and responsibilities, as documented and published by the PMO, will be used for this project unless otherwise discussed and documented during project planning and execution in the project management plan and/or project RACI.

| Roles | Responsibilities | Person Responsible |
| --- | --- | --- |
| Backend Developer | Designs and develops the Node.js/Express.js REST APIs, WebSocket/WebRTC signaling server, MongoDB database integration, and JWT authentication services. | Seraj Mokhtar,khaled |
| Project Sponsor | Authorization of the project and alignment with business objectives. | Academic Supervisor |
| Project Manager | Overall project management, including planning, execution, and monitoring. | Seraj Mokhtar,khaled |
| Business Analyst | Analysis and documentation of project requirements. | Khaled, Seraj Mokhtar |
| Frontend Developer | Develops the web-based recruiter and candidate dashboards, ensuring responsive design, usability, and integration with backend APIs. | Gamal,malak |
| Mobile Developer | Develops the cross-platform Flutter mobile application for the IISS, covering both iOS and Android platforms, and integrates with backend services. | Seif,shahd |
| AI Engineer | Develops and integrates AI/ML models for interview question generation, facial expression analysis, tone analysis, confidence scoring, and engagement tracking. | Malak,gamal |
| Communications Lead | Management of project communications and stakeholder engagement. | Shahd,seif |
| Change Manager | Handling of change management activities. | Seraj Mokhtar,khaled |
| QA Engineer | Conducts unit testing, integration testing, user acceptance testing (UAT), and quality assurance activities to ensure platform reliability and correctness. | Khaled, Seraj Mokhtar |
| UI/UX Designer | Designs user interfaces and experience flows for both the web dashboard and Flutter mobile app, including wireframes, prototypes, and final visual designs. | Shahd,seif |
| DevOps Engineer | Manages cloud hosting, CI/CD deployment pipelines, server infrastructure, SSL configuration, and production deployment of the IISS platform. | Gamal,malak |
| Key Stakeholders Representatives | Representation of various stakeholder groups including candidates, recruiters, HR managers, university representatives, and training centre contacts. | Recruiter / HR Manager Representatives |
| Subject Matter Experts | Provision of domain expertise in AI/ML, recruitment processes, interview techniques, and software engineering best practices as required. | AI/ML & Recruitment Domain Experts |

# Approvals

This charter formally authorizes the Project Manager to proceed with forming the Project Team and project kickoff based on the parameters outlined and the information known at the time of project initiation.  It is understood that some of this information may change during planning and execution and, if so, will be discussed and documented through proper project change management processes.

Project Charter Approval Date: _____________________________________

Sponsor Authorization: 	[print name of Sponsor, title here]

___________________________________________________________________

Project Manager Acknowledgement: 	[print Project Manager name, title here]

___________________________________________________________________

# Revision History

| Change Made By | Date Change Made | Details of Change | Change Reviewed/ Approved by | Date change reviewed/ approved |
| --- | --- | --- | --- | --- |