Communications Plan

[Insert Project/Program Name]

Purpose of Communication Plan

The communication plan sets the standards for how and when communication takes place for the project/program.  Based upon understood stakeholder expectations (interest and impact), the communications plan identifies communication objectives for the project/program, key messages for important questions, how participants will communicate, and the timing of communications.  An effective communication plan introduces consistency to communications and messages, assists towards managing stakeholders during execution, facilitates team development, increases project/program performance, mitigates risks for a project/program, and is one of the most important enabling tools towards project/program success.  The communication plan must give the different audiences what they want.

A communications plan is a living document that is created while the project/program is in planning.  It will be monitored (along with the stakeholder register) and executed during project/program planning, execution, and closure.

Communications Plan Participants and Approvers

One of the most important sources of input is the stakeholder register, since it identifies stakeholder interests and impacts pertaining to the project/program.  This should drive the content and timing of communication to stakeholders.  Input into the communication plan may also come from other project documentation, feedback from the sponsor and/or project owner, or conversations with specific stakeholders about their communications needs and preferences.

The author is the Project Manager or Program Manager.   There should be agreement with the sponsor and project owner.

Instructions

- Review project information by reading documentation (stakeholder register, charter, project management plan), and discuss with the sponsor, project owner, and stakeholders.

- Create the communication plan.  Examples of information that needs to be communicated on a regular basis may include risk, budget, schedule, status, key results, issues, and messages for buy in.  The green italic text contains instructions for filling out the template and can be removed for the final version of the document.

- Review with applicable stakeholders, project team, sponsor, and project owner for accuracy and completeness.

Next Steps

Execute the communication plan, and modify as required until project/program is closed.

Table of Contents

Communication Objectives	3

Audiences	3

Key Messages	3

Communication Issues, Constraints, and Assumptions	3

Communication Approach	3

Revision History	4

# Communication Objectives

Provide a description of the communication objectives for the project/program.  Identification of the communication objectives will help streamline the communications plan and avoid unnecessary effort.  As an example, some common key communication objectives for a project/program may include: improve team performance, facilitate team development, define crucial components and aspects of project/program communication, facilitate updates to stakeholders and decision makers, facilitate future documentation, obtain buy in/support for project/program.

IISS Communication Objectives: (1) Keep all stakeholders informed of project progress, milestone completions, and risks on a weekly cadence. (2) Ensure the project sponsor and academic supervisors receive timely updates for informed decision-making. (3) Facilitate clear communication across the development team (Seraj, Khaled, Seif, Gamal, Malak, Shahd). (4) Document and communicate scope changes, technical decisions on AI stack (Whisper, Deepseek V3.2, AKool Pro, MediaPipe), and risk mitigations promptly. (5) Maintain two-way communication with Candidate, Recruiter, Admin, and Applicant user groups during testing and feedback cycles.

# Audiences

This section should document who needs to know something about the project/program.  Stakeholders are obvious groups, but there may be other groups as well. Include who the audiences are and what they need to know.

IISS Project Communication Audiences: (1) Project Sponsor / Academic Supervisor — formal progress reports and milestone sign-off. (2) Project Manager (Seraj Mokhtar) — coordination of all communications. (3) Development Team (Seraj, Khaled, Seif, Gamal, Malak, Shahd) — weekly stand-up and sprint planning. (4) Business Analyst (Khaled) — requirements changes and stakeholder input. (5) Candidate Testers — onboarding, testing schedules, feedback surveys. (6) Recruiter / HR Representatives — demo invitations and feature updates. (7) Applicant Users — invitation link instructions and session guidance. (8) Admin Users — system administration instructions and platform updates. (9) University / Training Centre Contacts — milestone and final presentation invitations.

# Key Messages

The key messages section provides the opportunity to document some of the key messages that should be related for the project/program by answering some of the common questions that will be asked.  The key messages should answer questions pertaining to what the project/program is doing, why the project/program is doing this, what is the benefit to key stakeholders, how the project/program will make the change, and how will stakeholders be supported.  The text for these key messages can then be used by the whole team to deliver consistent messages to various audiences.

IISS Key Messages: (1) What is the IISS? An AI-powered interview simulation platform helping candidates practice interviews and enabling recruiters to manage AI-based evaluations. (2) Who benefits? Candidates improve interview skills; recruiters automate evaluation; universities gain a scalable interview preparation tool. (3) What is the timeline? 8.5 months (January 2026 – September 2026) with defined milestones from requirements through final deployment. (4) What technologies are used? Node.js, Express.js, MongoDB, Flutter, WebSocket, WebRTC, JWT, REST APIs, and AI/ML models. (5) How is quality assured? Iterative development, stakeholder demos, and dedicated QA testing phase ensure platform reliability.

# Communication Issues, Constraints, and Assumptions

List any communication issues, constraints, and assumptions for the communication plan.  These should be monitored throughout the project and the communications approach modified if necessary due to changes to issues, constraints, and assumptions.

Communication Issues: Coordinating across a distributed team (backend, frontend, mobile, AI) may create information silos. Technical AI/WebRTC terminology requires simplification for non-technical stakeholders. Constraints: Academic timeline limits formal sponsor review frequency. Team members have concurrent academic commitments affecting availability. Assumptions: All team members have access to the agreed collaboration tools (Slack/Teams/Email). Stakeholders are available for weekly review meetings. Sponsor will provide feedback within one week of receiving status reports.

# Communication Approach

Describe the recommended approach to communications for the project/program.  This approach should include a strategy to support an upwards communication channel to governance and stakeholders, as well as a parallel communication channel to project team members, other projects/programs, vendors, clients, et cetera. This approach should ensure the communication objectives identified above are addressed, and take into account any documented communication issues or constraints.  The chart below should be filled in and there is also room for a text explanation, if required.

An example row has been included in the chart which can be removed.  For larger, more complex projects, a communications calendar may also be added after the chart or in the appendix to summarize the timing of various communications.

The IISS project adopts a structured weekly communication approach. The project team (Seraj, Khaled, Seif, Gamal, Malak, Shahd) holds a Weekly Team Meeting every week throughout the 8.5-month project duration (24 scheduled meetings total). The project manager sends weekly status reports to the sponsor. Technical decisions — including AI stack choices (Whisper, Deepseek V3.2, AKool Pro, MediaPipe) and architecture changes — are logged within 48 hours. Formal milestone reviews are presented at scheduled sponsor meetings.

| Message | Objective | Audience | Distribution Method | Frequency of Distribution | Sender |
| --- | --- | --- | --- | --- | --- |
| IISS Weekly Team Meeting & Project Status Update | Align development team (Seraj, Khaled, Seif, Gamal, Malak, Shahd) on sprint progress; inform sponsor of IISS milestone status, risks, and planned activities | Project Sponsor, Academic Supervisors, Seraj (PM), Khaled, Seif, Gamal, Malak, Shahd | Weekly Team Meeting (in-person/online); written status update emailed to sponsor; uploaded to project repository | Weekly (24 meetings over 8.5 months) | Seraj Mokhtar (Project Manager) |

# Revision History

| Change Made By | Date Change Made | Details of Change | Change Reviewed/ Approved by | Date change reviewed/ approved |
| --- | --- | --- | --- | --- |