Training Plan

[Insert Project/Program Name]

Purpose of Training Plan

The training plan sets the standards for how and when training on the project/program takes place.  Based upon understood stakeholder needs, the training plan identifies training objectives for the project/program, strategy for training and schedule for training initiatives.  An effective training plan introduces consistency to training and assists in ensuring stakeholders receive the training they need when they need it.  The training plan must give the different audiences what they want.

A training plan is a living document that is created while the project/program is in planning.  It will be monitored (along with the stakeholder register and communication plan) and executed during project/program planning, execution, and closure.

Training Plan Participants and Approvers

One of the most important sources of input is the stakeholder register, since it identifies stakeholder interests and impacts pertaining to the project/program.  This should help you identify who needs to be trained.  Input into the training plan may also come from other project documentation, feedback from the sponsor and/or project owner, or conversations with specific stakeholders about their training needs and preferences.

The author is the Project Manager, Program Manager, or the author may also be a subject matter expert who specializes in training or the subject of training.   There should be agreement with the sponsor and project owner.

Instructions

- Review project information by reading documentation (stakeholder register, charter, project management plan), and discuss with the sponsor, project owner, and stakeholders.

- Create the training plan.  The green italic text contains instructions for filling out the template and can be removed for the final version of the document.

- Review with applicable stakeholders, project team, sponsor, and project owner for accuracy and completeness.

Next Steps

Execute the training plan, and modify as required until project/program is closed.

Table of Contents

Overview	3

Training Objectives	3

Steps in Creating Training Plan	3

Scope of Training Plan	3

Audiences of Training Plan	3

Assumptions, Dependencies and Risks	4

Training Needs Assessment	4

Training Methods	4

Training Logistics	5

Training Budget	5

Training Schedule	6

Training Roles and Responsibilities	6

Training Evaluation	7

Approvals	7

Revision History	7

# Overview

This section should document general objectives of the project/program as well as the training landscape provided by the project.

The Integrated Interview Simulation & Evaluation System (IISS) is an AI-powered interview platform developed over 8.5 months (January – September 2026) by a six-person team: Seraj Mokhtar (PM/Dev), Khaled (BA/QA), Seif (Mobile), Gamal (Frontend/DevOps), Malak (AI Engineer), and Shahd (UI/UX). The system uses a React web frontend, Node.js/Express.js backend, MongoDB, Flutter mobile app, Whisper API, Deepseek V3.2, AKool Pro, and MediaPipe. Four user types are supported: Admin, Recruiter, Candidate, and Applicant. PaymeB handles subscription payments. This training plan covers all training required to ensure effective platform use and maintenance after go-live.

# Training Objectives

Provide a description of the training objectives for the project/program.  Identification of the training objectives will help streamline the training plan and avoid unnecessary effort.  As an example, some common key training objectives for a project/program may include: educate potential system users, training potential trainers, inform users of impending changes, and provide an opportunity for constructive feedback.

IISS Training Objectives: (1) Enable candidates to navigate the platform, start AI interview sessions using Deepseek V3.2 + AKool avatar, review Whisper transcriptions, and access MediaPipe-powered analytics reports. (2) Enable recruiters and HR managers to configure sessions, review AI evaluation reports, and use the recruiter dashboard. (3) Train Admin users on the Admin Portal: user management, subscription plan management (PaymeB), interview configuration, and system analytics. (4) Train Applicants (limited) on how to access a timed invitation link, complete system checks, and participate in an AI interview session. (5) Equip DevOps engineers (Gamal) to deploy and maintain the React/Flutter system, MongoDB, Whisper/Deepseek/AKool/MediaPipe API configurations. (6) Onboard all developers (Seraj, Khaled, Seif, Gamal, Malak, Shahd) to the IISS codebase, API documentation, and maintenance procedures.

# Steps in Creating Training Plan

The training plan is a dynamic document, developed with would-be trainers and stakeholders in mind. In all likelihood there will be a broad consultation process for the plan. This is where that process is documented. An example of common steps is below.

- Identify audience

- Perform training needs assessment for each identified group

- Validate needs assessment

- Development of training materials

- Delivery of training

- Post-training evaluation

For the IISS project, the training plan development process follows these steps: (1) Identify training audiences (candidates, recruiters, admins, dev team). (2) Conduct training needs assessment per audience group based on platform features and role requirements. (3) Validate needs assessment findings with project sponsor and stakeholders. (4) Develop training materials including user guides, video tutorials, and interactive walkthroughs for the web dashboard and Flutter mobile app. (5) Deliver role-specific training sessions prior to user acceptance testing and go-live. (6) Conduct post-training evaluation surveys to assess comprehension and identify gaps requiring follow-up training.

# Scope of Training Plan

The scope of the training plan will identify the projects and phases to which the plan pertains. It will also identify the extent to which stakeholders are being trained.

The IISS training plan covers all phases of the project from user acceptance testing through to production deployment and post-go-live support. In Scope: Training for candidate users (web and mobile), recruiter/HR manager dashboard training, system administrator and DevOps deployment training, development team onboarding to IISS architecture and APIs, and training material development (user guides, video tutorials, FAQs, reference cards). Out of Scope: Training for third-party AI model vendors, training unrelated to the IISS platform, or enterprise HR system integrations not included in the current project scope.

# Audiences of Training Plan

Identify the stakeholder groups who will receive training.

IISS Training Audiences: (1) Candidate Users — platform navigation, AI interview session flow, subscription purchase (PaymeB), CV upload, analytics review. (2) Recruiter / HR Managers — recruiter dashboard, session configuration, dataset upload, AI evaluation report interpretation. (3) Admin Users — Admin Portal: user management, subscription management, interview configuration, system monitoring, applicant invitation management. (4) Applicant Users (limited orientation) — how to access an invitation link, complete a system check, and participate in a live AI interview session. (5) DevOps Engineer (Gamal) — React/Node deployment, MongoDB management, API key management for Whisper, Deepseek, AKool, and MediaPipe. (6) Development Team (Seraj, Khaled, Seif, Gamal, Malak, Shahd) — codebase onboarding, API documentation, coding standards, and maintenance procedures.

# Assumptions, Dependencies and Risks

Identify the assumptions, dependencies and risks. Separate sub-sections can be used for this.

Assumptions: All training participants have basic computer literacy and internet access. Training environments (staging server and mobile test builds) will be available at least two weeks before scheduled training sessions. AI models and APIs will be functional in the staging environment during training. Dependencies: Training material development depends on completion of the IISS web dashboard, Flutter mobile app, and recruiter features. User guide creation depends on finalised UI/UX designs. Training delivery depends on completed UAT. Risks: Delays in platform development may push training dates. High technical complexity of WebRTC and AI features may require extended training for non-technical users. Low training attendance may result in poor platform adoption at go-live.

# Training Needs Assessment

What is the gap between what the learners do now and what is needed for them to do. (This may include process as well as tools they use to do their jobs.)

IISS Training Needs Assessment findings: Candidate Users: Currently have no experience with AI-powered interview simulation platforms. Gap: Need to learn how to register, initiate sessions, navigate interview flows, interact with AI questions, and interpret post-interview reports. Recruiters / HR Managers: Familiar with traditional interview management but have no experience with AI-driven evaluation tools. Gap: Need training on recruiter dashboard configuration, dataset upload, interview session management, and reading AI analytics outputs. System Administrators: Have general IT administration experience but are unfamiliar with IISS-specific configuration. Gap: Platform user management, access control, and system settings. DevOps Engineers: Experienced with cloud infrastructure but need IISS-specific deployment procedures. Gap: IISS CI/CD pipeline, MongoDB management, WebSocket server configuration, and SSL certificate management. Development Team: Familiar with the tech stack but require onboarding to IISS architecture decisions, API documentation, and coding standards.

# Training Methods

Provide a discussion of the training materials to be used to train the selected training audiences. This can be presented in a chart or a graphic image. For example, the image below depicts the training materials on a project. The example below could be modified or removed if you wish to use their own format for this section.

IISS training will use the following methods and materials: (1) Written User Guides — step-by-step documentation for each user role (candidate, recruiter, admin) covering all platform features. (2) Video Tutorials — screen-recorded walkthroughs of key workflows: candidate interview session flow, recruiter dashboard setup, and admin functions. (3) Interactive Demos — live demonstration sessions conducted by the project team for each audience group prior to UAT and go-live. (4) Reference Cards — one-page quick reference sheets summarising the most common platform actions for candidates and recruiters. (5) FAQs Document — compiled answers to common questions about the IISS platform, AI features, and troubleshooting. (6) API Documentation — technical reference for developers integrating with or maintaining the IISS backend REST APIs and WebSocket endpoints.

# Training Logistics

This section could include a description of training facilities to be used, training environments (e.g.: production vs. sandbox), and the learning system(s) to be used for both training and course registration.

IISS training will be delivered using the following infrastructure and logistics: Training Environment: A dedicated IISS staging server (separate from production) will be used for all hands-on training and UAT sessions. The staging environment mirrors the production setup including MongoDB, WebSocket/WebRTC signaling, and AI model integrations. Delivery Platforms: Remote training sessions will be delivered via video conferencing (Zoom/Teams). Written materials will be hosted on the project repository and shared via email. Mobile app training will use test builds distributed via TestFlight (iOS) and APK (Android). Training Locations: All training will be conducted remotely given the distributed nature of the project team and user base. Support: Post-training support will be provided via the project team's communication channel (email/Slack) for a minimum of two weeks after go-live.

# Training Budget

This section could include any funds committed to facilitating the training.

IISS Training Budget Estimate: Training Material Development (user guides, video recording, FAQs, reference cards): $1,000 - $1,500. Training Delivery (facilitator time for live demo sessions across all user groups): $500 - $800. Staging Environment Hosting (2-week dedicated training environment): $200 - $400. Video Conferencing Tools (Zoom/Teams for remote training sessions): Included in existing project infrastructure. Post-Training Support (2-week dedicated helpdesk/email support after go-live): $300 - $500. Total Estimated Training Budget: $2,000 - $3,200.

# Training Schedule

Describe the recommended approach to training for the project/program.  This approach should ensure the training objectives identified above are addressed, and take into account any documented training needs.  The chart below should be filled in and there is also room for a text explanation, if required.

An example row has been included in the chart which can be removed.  For larger, more complex projects, a communications calendar may also be added after the chart or in the appendix to summarize the timing of various training initiatives.

IISS Training will be delivered according to the following schedule: Month 5 (Week 1): Development team architecture and API onboarding. Month 5 (Week 2): System administrator and DevOps deployment training. Month 6 (Week 1): Candidate user training (web dashboard and Flutter mobile app). Month 6 (Week 1): Recruiter/HR manager dashboard training. Month 6 (Week 2): User acceptance testing (UAT) supported by trained users. Month 7 (Week 1): Post-go-live refresher sessions and follow-up support. All training materials to be finalised and distributed at least 5 business days before each scheduled training session.

| Type of training | Source for material | Audience | Schedule | Training material |
| --- | --- | --- | --- | --- |
| Platform Onboarding — Candidate Users | IISS Project Team (User Guides, Video Tutorials) | Candidates (Web & Mobile Users) | Month 6, Week 1 — two 90-minute remote sessions | Video tutorials User guide (PDF) Reference card (1-page) FAQs document Live demo session |

# Training Roles and Responsibilities

Describe the roles and responsibilities for the training program.  Only key roles need to be identified One individual may hold more than one role.

An example row has been included in the chart which can be removed.

IISS Training Roles and Responsibilities are defined in the accompanying table. Key roles include: Project Manager (overall training coordination), Backend Developer (API and developer onboarding), AI Engineer (AI feature training), UI/UX Designer (user guide and reference card creation), QA Engineer (UAT support and testing environment management), and DevOps Engineer (staging environment setup and infrastructure training).

| Role | Accountabilities | Skills/Considerations |
| --- | --- | --- |
| Training Lead / Project Manager | Responsible for coordinating and scheduling all IISS training sessions. Oversees training material development, manages training delivery timeline, and collects post-training feedback. Reports training completion status to the project sponsor. | Understanding of IISS platform features and user roles. Project management skills. Ability to communicate technical concepts to non-technical users. |

# Training Evaluation

After training is performed it should be assessed to determine its effectiveness. Use this section to describe how your training initiatives will be assessed for effectiveness.

IISS training effectiveness will be assessed using the following approach: (1) Post-Training Surveys — all training participants will complete a short feedback survey immediately after each training session, rating content clarity, delivery quality, and confidence in using the platform. (2) Competency Check — candidates and recruiters will complete a guided walkthrough task (e.g., initiate a mock interview session; configure an interview) to demonstrate platform proficiency before go-live sign-off. (3) UAT Performance — user acceptance testing results will be used as an indirect measure of training effectiveness. High defect rates related to user error will trigger targeted follow-up training. (4) Post Go-Live Support Tickets — volume and type of support requests in the two weeks after go-live will be reviewed to identify recurring knowledge gaps requiring additional training materials.

# Approvals

This report formally authorizes the Integrated Interview Simulation & Evaluation System (IISS) project’s training plan. This approval represents acceptance of the plan.

Sponsor Authorization: 	[print name of sponsor, title here]

___________________________________________________________________

Signature: 	_______________________________________		Date: ________________

# Revision History

| Change Made By | Date Change Made | Details of Change | Change Reviewed/ Approved by | Date change reviewed/ approved |
| --- | --- | --- | --- | --- |