# RAID Log - Integrated Interview Simulation & Evaluation System (IISS)

# Project Name: Integrated Interview Simulation & Evaluation System (IISS)

# Date: [27/10/2023]

# Project Manager: [IISS Project Manager Name]

# Risks

| ID | Description | Category | Status | Impact | Probability | Mitigation Plan | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R001 | Whisper API, Deepseek V3.2, AKool Pro, and MediaPipe multi-provider AI integration may be more complex than estimated, causing delays in the AI Interview Session Module and Evaluation Report Module. | Technical | Open | High | Medium | Prototype each AI service (Whisper, Deepseek, AKool, MediaPipe) independently in Sprint 1. Evaluate alternative providers for each. Assign Malak (AI Engineer) as integration owner. Include buffer time in Sprint 3-4 for AI module. | Malak,gamal (AI Engineer) |
| R002 | PaymeB payment gateway API certification and integration complexity may cause delays in the Candidate Portal subscription flow. | Technical / Financial | Open | High | Medium | Begin PaymeB API integration early in the Candidate Portal sprint. Test sandbox payment flows before production. Have a fallback payment provider identified if PaymeB certification is delayed. | Seraj Mokhtar ,khaled(PM) |

# Issues

| ID | Description | Category | Status | Impact | Priority | Resolution Plan | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| I001 | AI question generation API response time exceeds the 2-second acceptable threshold during initial integration testing, causing noticeable delays in interview session flow. | Technical / Performance | Open | High | High | Implement API response caching for frequently used question templates. Explore async pre-loading of next question while candidate responds to the current one. Evaluate alternative AI models with faster inference times if caching is insufficient. | Malak,gamal (AI Engineer) |

# Decisions

| ID | Description | Date | Decision Made By | Justification |
| --- | --- | --- | --- | --- |
| D001 | Decision to use WebRTC for real-time interview communication instead of a third-party video API (e.g., Twilio Video, Agora). | Project Initiation | Project Manager, Backend Developer | WebRTC provides full control, zero per-session licensing cost, lower latency, and native Flutter/Node.js compatibility. Third-party APIs (Twilio, Agora) would increase cost and reduce session customisation. |

Legend:

- ID: Unique identifier for the item.

- Description: A brief description of the risk, assumption, issue, or decision.

- Category: Categorize risks and issues (e.g., Technical, Financial, Schedule, Stakeholder, Scope, etc.).

- Status: The current status (e.g., Open, Closed, Mitigated, Valid, Invalid, Met, Delayed).

- Impact: The potential impact if the risk or issue occurs or if the assumption is false (e.g., Low, Medium, High).

- Probability: The likelihood of the risk occurring (e.g., Low, Medium, High).

- Mitigation Plan: The plan to address and mitigate the risk.

- Priority: Priority assigned to issues (e.g., Low, Medium, High).

- Resolution Plan: The plan to resolve issues or dependencies.

- Owner: Person responsible for managing the risk, issue, or dependency.

- Decision Made By: Person who made the decision.

- Justification: Explanation of why the decision was made.