# Description of Change

Provide a paragraph or two describing the change that is being requested.

If the change is specific to an application, state the application and the navigation to get to where the problem/issue is.

Change Request — Integrated Interview Simulation & Evaluation System (IISS): Add Real-Time AI Feedback Panel to Recruiter Dashboard During Active Interview Sessions.
Currently, the IISS generates AI evaluation reports only after a session ends (post-interview analytics from Deepseek V3.2). During UAT with recruiter stakeholders, a request was raised to display a live feedback overlay on the recruiter dashboard during active WebRTC sessions. This overlay would show real-time confidence scores from Deepseek, engagement indicators from MediaPipe eye-tracking, and tone sentiment from the tone analysis model, without interrupting the interview flow.

# Benefit of Change

Provide an explanation of why this change should be made (i.e.: what is the benefit of the change).  Include an explanation of the consequences if the change is not made.

Include any workarounds that are currently being used until this change is in place.

This change significantly enhances the value of real-time WebRTC interview sessions by enabling recruiters to make informed, in-session adjustments — such as asking targeted follow-up questions when low confidence or disengagement is detected. Without this change, recruiters rely entirely on post-interview reports, limiting the utility of the live session feature and reducing the competitive differentiation of the IISS platform. Current workaround: recruiters manually note perceived candidate behaviour during the session, which is subjective and time-consuming.

# Impact of Change

Provide an impact statement if the change is made.  Impact should include impact to: communications, other functions/services, project risks, security, funding, project schedule, resources, deliverables and quality controls.

The impact should also list who is affected by the change (for example, employees, managers, a particular department or area within a department)

Include an estimate with impact in terms of numbers (for example, affects 1 in every 1000 employees).  Include duration in the impact (for example, happens weekly, annually, monthly, daily)

Impact of implementing this change:
Backend: New real-time analytics streaming endpoint required in the Node.js API to push live AI inference results to the recruiter dashboard via WebSocket.
WebSocket Infrastructure: An additional dedicated channel for real-time AI metrics must be added to the signaling server, increasing server load.
Frontend (Recruiter Dashboard): New UI component (collapsible live feedback panel) required in the web dashboard, consuming 2-3 days of frontend development.
AI Integration: AI inference pipeline must be adapted to deliver streaming results rather than batch post-session results.
Project Schedule: Estimated 5-7 additional working days. Impacts Sprint 5 capacity. Affects recruiter dashboard release milestone.
Affected Stakeholders: All recruiter and HR manager users of the IISS platform.

# Business Driver

Include any business drivers for the change, legislative drivers, policy drivers, etc.

Explain how the requested change aligns with departmental or University strategy.

This change is driven by direct recruiter stakeholder feedback collected during user acceptance testing (UAT) sessions. Providing real-time AI feedback during interviews directly supports the IISS strategic objective of delivering the most complete AI-powered interview evaluation experience. It strengthens the platform's value proposition for recruiter users — the primary paying customers in the IISS subscription model — and increases the likelihood of positive post-launch adoption and retention. Competitor interview platforms offer similar real-time feedback capabilities, making this a key differentiator requirement.

# Proposed Timeline

Describe any timing implications of the problem and a proposed timeline for implementation of the change.

Proposed Implementation Timeline:
Week 1: Backend API and WebSocket channel development for real-time AI metrics streaming (Backend Developer + AI Engineer).
Week 2: Frontend recruiter dashboard live feedback panel UI development and integration with WebSocket stream (Frontend Developer).
Week 3: Integration testing, QA review, and UAT with recruiter users.
Week 4: Bug fixes, final review, and deployment to staging then production.
Total estimated duration: 3-4 weeks. Recommended implementation: Sprint 5-6 (Month 5-6 of the project timeline). Must be completed before final go-live deployment milestone.

# Proposed Priority

Indicate the proposed priority of this change (urgent/very high, high, medium, low).  This proposed priority should be supported by the details included in the above sections.

Proposed Priority: HIGH.
Justification: This change was requested by the primary paying user group (recruiters) during UAT. It directly affects recruiter user satisfaction and post-launch platform adoption. Delaying this change to a post-launch enhancement risks negative feedback from the key stakeholder group at project closure. The technical effort is well-defined and within the team's capability to deliver within the remaining project timeline without endangering the graduation deadline.

# Submitted By

Enter the name(s) of who is making this request so that the Team knows who the contact is

Submitted By: Seraj Mokhtar (Project Manager), IISS Project Team.
On behalf of: Recruiter/HR Manager stakeholder group (identified during UAT).
Reviewed by: Khaled (Business Analyst), Gamal (Frontend), Malak (AI Engineer).

# Date

Insert the date of submission

Date: [Insert Change Request Submission Date]