## Slide 1
January 2026 | FUE University
Notes: Purpose of Project Kick off
Project kickoff meetings are more than just a feel good, meet and greet. It is the project manager’s first opportunity to set expectations across the entire project team, crack the ice that can inhibit team communication and ensure that your sponsor and stakeholders understand the project goals, deliverables and schedule milestones thereby helping the project team be successful.
Instructions
This Project Kickoff Presentation can be used for a variety of project types. It is intended to be used at a project kickoff meeting with relevant stakeholders, project sponsors, and project team members present. The meeting is typically led by the project manager. The tone of the meeting should be motivating to encourage interest and commitment to the project. Depending on the size of the project, the meeting can be between one and two hours, including time for questions. The kickoff meeting provides high level information about the project and does not get into granular details of the project implementation.
The PMO can be contacted (Pam Fluttert, flutter@uwaterloo.ca) to speak towards the 2 slides about the PMO services available for the project, and the methodology.
Tips
Invitees should include people assigned to the project and/or functional managers who will have staff involved in the project, the project sponsor, and any other important stakeholders. (Note: some attendees may be external to the university such as vendor.)
Most of this information presented at the kick off meeting will come from the Project Charter. It is common to involve key project members in the creation of the project kickoff presentation content to ensure accuracy and that a wide variety of perspectives have been accounted for. It is also wise to discuss some of the information with key project sponsors and stakeholders prior to the kickoff meeting to avoid any major disapproval in the meeting.
Time should be allotted throughout the presentation or at the end for questions and discussion.
The kickoff is intended to bring everyone up to speed, not to discuss every item in detail.
Every participant needs to see you taking charge of the meeting agenda.
Summarize the meeting with a call for action and list outstanding items that require immediate follow-up. Provide direction on any follow-up communication needed and what you expect from everyone at the first project status meeting.
This project kickoff presentation can also be used later in the project if new team members are brought on board. The presentation can be shared with them to help them get up to speed quickly on the details of the project.
Next Steps
File the presentation in the project documentation repository. Once the project has been kicked off, the project will move into the Planning phase.

## Slide 2: Kick-off Meeting Agenda
Introductions
Message from Project Sponsor
Round table discussion – Lessons learned from other projects
Review of Project Charter
Next Steps
Questions & Discussion

## Slide 3: Welcome and Background
The AI-Powered Interview Simulation Platform

## Slide 4: Introductions
IISS Development Team (6 Members):
Seraj Mokhtar | Khaled —Backend Developer |Seif,shahd — Mobile Developer (Flutter) Frontend Developer | Malak|gamal — AI Engineer | Shahd — UI/UX Designer & Communications
Notes: Introductions – Let everyone know that you’ll be asking each attendee to state his/her name and what area s/he is representing. This would also be a good opportunity to ask everybody what their personal goals with their participation on the project.
In addition, advise that you’ll be providing a brief introduction to the PMO and the project management if these items are new to the meeting attendees.

## Slide 5: Project Overview
The IISS is an AI-powered interview simulation platform:
  Candidates practice mock interviews with Deepseek V3.2 (AI interviewer) + AKool Pro (AI avatar) + Whisper API (speech-to-text) + MediaPipe (eye-tracking)
  Recruiters & HR Managers manage and evaluate interview sessions via a dedicated dashboard with AI-generated analytics reports
  Admins manage users, subscription plans (PaymeB), and system configuration through a full Admin Portal
  Applicants receive timed email invitation links to complete real AI interview sessions without prior registration
  Technology Stack: React (Web), Flutter (Mobile), Node.js/Express.js, MongoDB, WebSocket/WebRTC, JWT Authentication

## Slide 6: Project Management Approach
IISS project management approach:
  Hybrid Agile-Waterfall methodology with 2-week sprints and clear phase gates
  4 life cycle phases:
    Initiation (Jan–Feb 2026): Define scope, roles, architecture, and obtain project charter approval
    Planning (Feb–Mar 2026): Detailed WBS, sprint planning, infrastructure setup, UI/UX prototyping, and AI model selection
    Execution (Mar–Aug 2026): Develop all portals (Admin, Recruiter, Candidate, Applicant), integrate AI pipeline, implement PaymeB and WebRTC
    Closing (Aug–Sep 2026): Integration testing, UAT, final deployment to production, training, documentation, and project closure

## Slide 7: Sponsor Message
Background: Candidates lack access to realistic AI-driven interview practice, and recruiters have no automated tools for evaluating candidates at scale. The IISS was proposed to address this gap as an FUE graduation project.
Current State: Traditional interview preparation relies on mock interviews with human reviewers. Recruitment evaluation is manual, subjective, and time-consuming. No integrated platform exists combining AI simulation, real-time behavioral analysis, and automated recruiter evaluation in one system.
Success Measures: All 15 milestones completed; AI pipeline (Whisper + Deepseek V3.2 + AKool Pro + MediaPipe) fully operational; 4 portals delivered; PaymeB subscription working; positive UAT feedback from candidates and recruiters; project completed within 8.5 months and approved academic budget.

## Slide 8: Round Table Discussion
Key lessons to guide the IISS project:
Do's for IISS:
• Prototype each AI API (Whisper, Deepseek, AKool, MediaPipe) independently before integrating | Test WebRTC incrementally under load | Hold weekly team stand-ups (24 meetings planned) | Conduct user demos early and often | Use feature flags for PaymeB sandbox vs production

## Slide 9: The project
The people, timeline, scope & technology

## Slide 10: Project Charter Overview
The objectives of the IISS project are as follows:
Notes: As per the project charter

## Slide 11: Project Scope
In Scope:
Out of Scope:
Notes: As per the project charter

## Slide 12: Project Team
Role | Name
Sponsors | 
Project Owner | 
Project Manager | 
Business Analyst | 
Project Team Members | 
Change Management Consultant | 

## Slide 13: Governance
IISS Project Governance Structure: • Project Sponsor: Academic Supervisor (FUE University) — approves charter, major decisions, and final project deliverables • Project Manager: Seraj Mokhtar — responsible for day-to-day management, weekly status updates, and milestone tracking • Development Team: Seraj, Khaled, Seif, Gamal, Malak, Shahd — execute sprint tasks, attend weekly team meetings • Escalation Path: Team → PM (Seraj) → Academic Supervisor
Notes: Project governance may be assigned to Steering Committee or some other group.

## Slide 14: Project Milestones
Phase | Milestones | Target Date
I |  | 
II |  | 
III |  | 
Note: The high level scope, milestones and target dates may change when the project team begins the planning phase of the project.
Notes: As per the project charter

## Slide 15: Constraints
IISS Project Constraints: • Resources (Least Flexible): Limited AI engineering expertise across Whisper, Deepseek V3.2, AKool Pro, and MediaPipe — 6-person team must cover all development roles simultaneously • Schedule (Somewhat Flexible): Fixed university graduation deadline of September 2026 — 8.5-month timeline allows minimal buffer • Budget (Somewhat Flexible): Limited academic project budget restricts paid AI API subscriptions and cloud infrastructure beyond prototype scale • Technical: AI integration complexity (multi-provider pipeline) and WebRTC real-time stability under concurrent session load • Data Privacy: Candidate recordings and facial analysis data must be protected through JWT auth, encryption, and secure storage
Notes: As per the project charter

## Slide 16: Roles & Responsibilities
IISS Team Roles & Responsibilities: • Seraj Mokhtar — Project Manager & Backend Developer: Node.js/Express.js APIs, WebRTC server, overall PM, weekly reporting • Khaled — Business Analyst & QA Engineer: Requirements gathering, test planning, UAT coordination • Seif — Flutter Mobile Developer: Cross-platform iOS/Android Flutter companion app • Gamal — Frontend Developer & DevOps: React portals (Admin, Recruiter, Candidate), CI/CD, cloud deployment • Malak — AI Engineer: Whisper API, Deepseek V3.2, AKool Pro, MediaPipe integration • Shahd — UI/UX Designer & Communications Lead: Wireframes, prototypes, visual design, stakeholder communications
Notes: Describe the roles & accountabilities for the Project team and governance group or groups.

## Slide 17: HOW YOU CAN HELP
Provide input and get involved
Notes: Provide an invitation to stakeholders and identify stakeholders

## Slide 18: Stakeholders
IISS Stakeholder Groups: • Candidates: Users practicing AI mock interviews — high impact, high interest — primary end users of the AI interview experience • Recruiters / HR Managers: Users managing and evaluating AI sessions — high impact — key paying customers of the subscription model • Admin Users: System administrators managing users, subscriptions, and configurations — medium impact, medium interest • Applicants: Email-invited interviewees completing real AI sessions — high impact for session, low ongoing engagement • Academic Supervisor / FUE University: Project sponsor — high influence over scope, timeline, and graduation approval • AI Service Providers (OpenAI/Whisper, Deepseek, AKool): External vendors — indirect dependency

## Slide 19: Stakeholders
IISS Stakeholder Engagement Strategy: • Candidates & Recruiters: Involved in UAT sessions (Month 6); feedback surveys collected; demo sessions held before go-live • Academic Supervisor: Weekly status reports by Seraj; formal milestone sign-offs at project charter, requirements approval, and final deployment • Development Team (Seraj, Khaled, Seif, Gamal, Malak, Shahd): 24 weekly team meetings (documented in CAL_SPM.mpp); sprint reviews and retrospectives every 2 weeks • Applicants: Orientation via email invitation instructions; limited post-session feedback collection • Key Communication Channel: Weekly status email to sponsor + project repository updates (all documentation stored at FUE/IISS repo)

## Slide 20: Next Steps
Complete detailed project planning and WBS ( — Week 1 of Feb)
Finalise IISS project repository and documentation library (CAL_SPM.mpp, Project Charter v2, Business Case v2, RAID Log)
Confirm weekly team meeting schedule (24 meetings, every week Jan–Sep 2026)
Begin AI API prototyping: Whisper, Deepseek V3.2, AKool Pro, MediaPipe (Sprint 1 — Feb 2026, )